## Slide 1: Waterfall vs. Agile

## Slide 2: Waterfall
Pros
Predictability: The linear, sequential nature of Waterfall makes it easy to plan and predict project timelines and milestones.
Documentation: Each phase requires thorough documentation, ensuring clarity and accountability throughout the project lifecycle.
Stakeholder Involvement: Stakeholders have clear visibility into project progress at each stage, allowing for early feedback and alignment.
Regulatory Compliance: Waterfall is well-suited for projects with strict regulatory requirements, as it emphasizes documentation and control.
Cons
Inflexibility: Limited ability to accommodate changes once a phase is completed, making it challenging to adapt to evolving requirements or customer feedback.
Late Feedback: Stakeholder feedback typically occurs late in the project lifecycle, increasing the risk of costly changes or rework.
Longer Time-to-Market: Sequential nature may result in longer development cycles, delaying product delivery and time-to-market.
Risk Management: Limited opportunities for risk mitigation or course correction until late stages of development, increasing the risk of project failure.

## Slide 3: Agile
Pros
Flexibility: Agile allows for iterative development and frequent feedback loops, enabling rapid adaptation to changing requirements or market conditions.
Customer Collaboration: Continuous stakeholder involvement and feedback ensure that the final product meets customer expectations and delivers value.
Reduced Time-to-Market: Incremental delivery of features enables faster time-to-market and early realization of business value.
Risk Management: Early detection and mitigation of risks through iterative development and continuous testing.
Cons
Complexity: Agile requires active collaboration, self-organizing teams, and continuous communication, which may be challenging for some organizations to implement.
Resource Intensive: Agile projects require dedicated team members and frequent communication, potentially increasing project costs and resource allocation.
Documentation: Agile prioritizes working software over comprehensive documentation, which may lead to gaps in documentation and knowledge transfer.
Scope Management: Lack of a fixed scope can make it difficult to manage stakeholder expectations and project scope creep.